# Yabroud Council Website & Complaints Platform

MVP Implementation Specification for Codex  |  Version 1.0  |  26 October 2026

Purpose: Build a working first installation for Yabroud Council quickly, while keeping the application reasonably reusable for other councils if demand is proven.

# 1. Product strategy and boundaries

Single council, single installation, single database in v1. No multi-tenancy or central subscription system.

Use one Git repository and configuration-driven council branding; do not hard-code council name, logo or departments.

Build a complete public website plus internal complaints workflow, not merely a complaint form.

Defer themes, licensing, automated multi-server deployment, SMS, maps, workflow designer and advanced analytics.

# 2. Suggested stack

| Layer | MVP choice |
| --- | --- |
| Application | Laravel (current supported release) |
| UI | Blade + Livewire + Tailwind CSS; Arabic RTL-first |
| Database | PostgreSQL or MySQL; choose one and use migrations |
| Authentication | Laravel session authentication; role/permission checks |
| Files | Private application storage; controlled public evidence publishing |
| Deployment | Single VPS with HTTPS, queue worker, scheduled jobs and backups |

# 3. Public website scope

Homepage: council information, latest news, prominent Submit Complaint and Track Complaint links.

CMS pages: About, Departments, Services, Contact; news/announcements with image, draft/published state and dates.

Arabic RTL layout, responsive design, accessible form labels and error messages.

Admin CMS can edit text, images, contact details, logo and basic brand colours.

# 4. Complaint submission and tracking

| Field | Requirement / behaviour |
| --- | --- |
| Complaint title | Required; maximum length configurable |
| Description | Required; validated plain text |
| Name | Optional; private |
| Phone | Optional; private; validate when supplied |
| Category | Optional or required by configuration; default Other |
| Neighbourhood / location | Optional free text |
| Photos | Optional; limited count and size; image types only |
| Reference | Generated unique, non-sequential or non-guessable public identifier |
| Tracking secret | Generate separate random private tracking token and show once after submission |

Submission is open without registration. Apply rate limits, anti-spam controls, server-side validation and safe upload handling. Confirmation shows reference and tracking secret with a clear instruction to save both. Do not expose names, phone numbers, internal notes or private attachments in public tracking.

Tracking page requires reference + secret. Public statuses: Submitted, Under Review, Assigned, In Progress, Final Review, Completed, Closed Without Resolution. Display approved timeline updates, approved public response and explicitly approved evidence only.

# 5. Internal roles

| Role | Capabilities |
| --- | --- |
| Council Admin | Manage departments, users, categories, council settings and CMS; audit access |
| Review Team | Review incoming complaints; assign one or more departments; return, reassign, approve and close |
| Department Manager | See department assignments; allocate officers; record department action |
| Officer | See authorised assignments; update progress; add internal notes and proposed public response |

Use server-side authorisation for every action. A user may belong to more than one department if authorised. Public CMS editing may be granted separately.

# 6. Complaint workflow and rules

Submit → Initial Review → Assignment(s) → Department Action(s) → Final Review → Close/Publish OR Return/Reassign.

Reviewer may assign a complaint to multiple departments; create an independent assignment record for each department.

Each assignment has status, owner, deadline (optional), internal action log, proposed public response and evidence.

Departments mark their own assignment Action Submitted; this does not close the parent complaint.

When all required assignments are submitted, parent complaint enters Final Review. Reviewer may also request review manually when appropriate.

Final reviewer can (a) return an assignment to the same department with reason, (b) create an assignment for another department with reason, or (c) approve closure and public response.

For v1, final closure requires all required assignments completed or explicitly waived with an audited reason.

Maintain append-only status/action history with actor and timestamp; never silently overwrite prior decisions.

Support Closed Without Resolution with mandatory reason; do not label it Completed.

# 7. Essential screens

| Audience | Screens |
| --- | --- |
| Public | Home; pages/news; submit complaint; confirmation; track complaint; published resolutions |
| Reviewer | Inbox; complaint detail; assignments; final review; decision history |
| Department | My assignments; assignment detail; action submission; attachments |
| Council Admin | Users; departments; categories; website CMS; settings; basic reports |

# 8. Core data model (indicative)

users, roles/permissions, departments, department_user

council_settings, pages, posts, media

complaint_categories, complaints, complaint_attachments

complaint_assignments (complaint_id, department_id, assigned_officer_id, status, timestamps)

assignment_actions (assignment_id, actor_id, internal_note, proposed_public_message, timestamps)

complaint_reviews (complaint_id, reviewer_id, decision, reason, timestamps)

complaint_status_events (complaint_id, status, actor_id, public_visibility, timestamps)

published_evidence (approved attachments only), audit_logs

All personal contact fields and tracking secrets must be protected. Store a hash of the tracking secret rather than the plaintext value. Never store public URLs for private originals by default.

# 9. Security and operations — required in v1

HTTPS, CSRF protection, input validation, secure cookies, password hashing and login throttling.

Role-based authorisation; prevent insecure direct object references and cross-department access.

Restrict upload MIME/type/size; randomise filenames; keep uploads private until individually approved for publication.

Remove image metadata from published copies where feasible; review photos for personal information before publication.

Audit sensitive actions, including assignments, returns, closure, publication and administrative changes.

Automated encrypted database/file backups; restore test; basic error monitoring; retention/deletion policy.

Publish a privacy notice and identify appropriate lawful handling rules before launch.

Ensure emergency or dangerous incidents are not represented as guaranteed real-time response channels.

# 10. Build sequence and acceptance criteria

| Sprint | Deliverable / done when |
| --- | --- |
| 1. Foundation | Laravel app, auth, roles, migrations, RTL shell, council settings, departments/users |
| 2. Public site | CMS pages/news editable; public responsive pages render correctly |
| 3. Intake | Anonymous submission, validated photo upload, reference + tracking secret, private tracking |
| 4. Processing | Review queue, multi-department assignments, officer actions, separate internal/public text |
| 5. Closure | Return/reassign/approve, audited transitions, approved evidence and public resolution |
| 6. Hardening | Authorisation tests, upload tests, backups, monitoring, deployment documentation, user acceptance |

Indicative delivery: 6–9 weeks for a small experienced team, subject to design approval and testing. Prioritise a working end-to-end complaint workflow over non-essential visual polish.

# 11. Minimum automated tests

Anonymous complaint creates unique reference and hashed tracking secret; invalid data is rejected.

Public tracking fails without correct secret and never leaks private/internal fields.

A complaint assigned to two departments maintains two independent assignment states.

Officer cannot modify another department’s assignment without authorisation.

Final reviewer can return, reassign and close; closure respects required assignment completion/waiver rule.

Only reviewer-approved public response and approved evidence appear publicly.

Upload validation rejects unsafe or oversized files; published images are served through approved paths.

Council settings and CMS updates change site content without code changes.

# 12. Explicitly out of scope for v1

Multi-tenancy; subscription billing; software licensing enforcement; multiple website themes; automated cross-council provisioning; visual workflow designer; SMS; native mobile apps; GIS maps; AI classification; advanced analytics; citizen accounts; resident reopening workflow.

# 13. Codex implementation instructions

Implement incrementally, with small reviewable commits. Begin by generating database migrations, models, policies and tests; then implement the public and administrative flows. Use Laravel conventions and avoid unnecessary packages. Document environment variables, setup, queue/scheduler configuration, backup procedure and production deployment. Do not invent council-specific data; provide editable seed/demo data clearly labelled as examples.

Before coding, confirm only these choices: database engine, hosting environment, exact Arabic council name, initial roles, maximum photo size/count, and whether public resolved complaints are listed or accessible only by private tracking.